BUFFETT-STYLE STOCK SCREENER

AWS Amplify Edition

Coding Agent Prompts — Phased Implementation

Full-stack on AWS Amplify  |  DynamoDB  |  Lambda  |  EventBridge  |  < $5/month

## Implementation Summary

| Phase | Deliverable | AWS Service(s) |
| --- | --- | --- |
| Phase 0 | System context for coding agent | — |
| Phase 1 | Amplify project init, DynamoDB schema, IAM | Amplify CLI, DynamoDB, IAM |
| Phase 2 | Alpha Vantage data pipeline + quant filter | Lambda, S3, EventBridge |
| Phase 3 | News collection (RSS + NewsAPI) | Lambda, S3 |
| Phase 4 | Claude Haiku AI scoring layer | Lambda, Secrets Manager |
| Phase 5 | React dashboard — 4-week rolling view | Amplify Hosting, AppSync |
| Phase 6 | Monte Carlo confidence layer | Lambda (no extra cost) |
| Phase 7 | Orchestrator, logging, hardening | Lambda, CloudWatch, SNS |
| TOTAL | Full agentic screener on AWS Amplify | ~$1–3/month |

## How to Use This Document

Each phase contains a self-contained prompt. Paste it verbatim into your coding agent (Claude Code, Cursor, Copilot Workspace, etc.). Complete phases in order — later phases reference infrastructure created earlier.

- Install prerequisites first: Node.js 18+, Python 3.11+, AWS CLI v2, Amplify CLI v12+

- Run `aws configure` and `amplify configure` before starting Phase 1

- Each phase ends with a VERIFICATION CHECKLIST — confirm all items before proceeding

- The system costs ~$0–3/month on AWS free tier for a single-user weekly screener

PHASE 0: SYSTEM CONTEXT

Paste this once at the start of every coding session to orient the agent.

Prompt — Paste to Coding Agent:

You are building a Buffett-style stock screening application deployed entirely

on AWS Amplify. The system runs weekly on a schedule, screens ~2,500 US-listed

stocks down to ~50 candidates using quantitative filters, scores those candidates

using Claude Haiku AI, and displays results on a 4-week rolling dashboard.

A stock appearing in the top 20 for 3 or more of the last 4 weeks is 'investable'.

AWS ARCHITECTURE:

- Amplify Hosting     React frontend, auto-deployed on git push

- Amplify Functions   Python Lambda functions (backend logic)

- DynamoDB            Database (replaces SQLite)

- EventBridge         Weekly cron scheduler (replaces GitHub Actions)

- S3                  Raw data exports and JSON dashboard cache

- AppSync             GraphQL API connecting frontend to DynamoDB

- Secrets Manager     API keys (Alpha Vantage, Anthropic, NewsAPI)

- CloudWatch          Logging and alerting

- SNS                 Email alerts on run failure

COST CONSTRAINTS:

- Target < $5/month total infrastructure

- Use Claude Haiku (not Sonnet or Opus) for all AI calls

- Run AI scoring only on top 50 filtered candidates, not all stocks

- All Lambda functions use arm64 (Graviton) for 20% cost savings

- DynamoDB on-demand pricing (no provisioned capacity waste)

- EventBridge scheduler replaces always-on EC2/ECS

PROJECT STRUCTURE:

buffett-screener/

├── amplify/

│   ├── backend/

│   │   ├── function/

│   │   │   ├── screenerOrchestrator/   main weekly run

│   │   │   ├── dataFetch/              Alpha Vantage calls

│   │   │   ├── aiScorer/               Claude Haiku scoring

│   │   │   └── monteCarlo/             confidence simulation

│   │   ├── api/                        AppSync GraphQL

│   │   └── storage/                    S3 bucket config

│   └── frontend/

├── src/                                React app

│   ├── components/

│   ├── graphql/

│   └── App.jsx

├── amplify.yml                         build config

└── package.json

ENVIRONMENT / SECRETS:

Store all keys in AWS Secrets Manager, NOT in code or env files:

- /buffett-screener/alpha-vantage-key

- /buffett-screener/anthropic-api-key

- /buffett-screener/news-api-key

NEVER hardcode API keys. Lambda functions retrieve secrets at runtime

using boto3 secretsmanager client. IAM roles grant least-privilege access.

IMPORTANT: All Lambda functions must be idempotent — safe to re-run on

the same week without creating duplicate records in DynamoDB.

PHASE 1: AMPLIFY PROJECT INIT, DYNAMODB SCHEMA & IAM

Initialises the Amplify project, creates all DynamoDB tables, configures IAM roles and Secrets Manager.

Prompt — Paste to Coding Agent:

Set up the AWS Amplify project and all backend infrastructure as described below.

STEP 1: INITIALISE AMPLIFY PROJECT

Run these commands in the project root:

amplify init

- Project name: buffett-screener

- Environment: dev

- Default editor: your preference

- App type: javascript

- Framework: react

- Source dir: src

- Build dir: build

- Build command: npm run build

- Start command: npm start

STEP 2: DYNAMODB TABLES

Add DynamoDB storage via Amplify CLI: amplify add storage

Choose: NoSQL Database

Create these four tables:

Table 1: WeeklyRuns

Partition key: runId (String)  -- format: 'YYYY-WNN' e.g. '2025-W03'

Attributes:

runDate (String)             -- ISO date '2025-01-19'

weekNumber (Number)

stocksScreened (Number)

candidatesScored (Number)

status (String)              -- 'RUNNING' | 'COMPLETE' | 'FAILED'

errorMessage (String)        -- populated on failure

totalCostUsd (Number)        -- actual AI cost for this run

createdAt (String)           -- ISO datetime

updatedAt (String)

Table 2: StockScores

Partition key: runId (String)

Sort key: ticker (String)

Attributes:

companyName (String)

sector (String)

scoreMoat (Number)

scoreFinancialHealth (Number)

scoreManagement (Number)

scoreSimplicity (Number)

scoreMarginOfSafety (Number)

compositeScore (Number)

verdict (String)             -- 'INVESTIGATE'|'MONITOR'|'AVOID'

confidence (String)          -- 'HIGH'|'MEDIUM'|'LOW'

oneLineThesis (String)

keyRisks (List)              -- DynamoDB StringSet

redFlags (List)              -- DynamoDB StringSet

rankThisWeek (Number)

mcP10 (Number)               -- Monte Carlo 10th percentile

mcP90 (Number)               -- Monte Carlo 90th percentile

mcProbInvestigate (Number)   -- probability score > 70

mcConfidenceBand (String)    -- 'TIGHT'|'MODERATE'|'WIDE'

createdAt (String)

Table 3: RollingScores

Partition key: ticker (String)

Attributes:

companyName (String)

sector (String)

appearancesLast4Weeks (Number)

avgCompositeScore (Number)

investigateCount (Number)

isInvestable (Boolean)       -- true if appearances>=3 AND avgScore>=7.0

latestThesis (String)

latestVerdict (String)

scoreHistory (List)          -- last 4 weeks [{week, score, verdict}]

lastSeen (String)

updatedAt (String)

Table 4: RawFinancials

Partition key: ticker (String)

Sort key: runId (String)

Attributes:

roe5yrAvg (Number)

netMargin (Number)

debtToEquity (Number)

fcfGrowth3yr (Number)

epsGrowth5yr (Number)

currentRatio (Number)

peRatio (Number)

earningsYield (Number)

pctFrom52wHigh (Number)

fetchedAt (String)

Enable DynamoDB Streams on RollingScores table for future use.

Enable Point-in-Time Recovery on all tables.

Set billing mode: PAY_PER_REQUEST (on-demand) for all tables.

STEP 3: SECRETS MANAGER

Create these secrets using AWS CLI:

aws secretsmanager create-secret \

--name /buffett-screener/alpha-vantage-key \

--secret-string '{"key": "YOUR_KEY_HERE"}'

Repeat for:

/buffett-screener/anthropic-api-key

/buffett-screener/news-api-key

STEP 4: IAM ROLE FOR LAMBDA FUNCTIONS

Create a custom IAM policy buffett-screener-lambda-policy with:

DynamoDB: GetItem, PutItem, UpdateItem, Query, Scan

Resource: arn:aws:dynamodb:*:*:table/WeeklyRuns*

arn:aws:dynamodb:*:*:table/StockScores*

arn:aws:dynamodb:*:*:table/RollingScores*

arn:aws:dynamodb:*:*:table/RawFinancials*

S3: GetObject, PutObject

Resource: arn:aws:s3:::buffett-screener-data/*

Secrets Manager: GetSecretValue

Resource: arn:aws:secretsmanager:*:*:secret:/buffett-screener/*

CloudWatch Logs: CreateLogGroup, CreateLogStream, PutLogEvents

SNS: Publish

Resource: arn:aws:sns:*:*:buffett-screener-alerts

STEP 5: S3 BUCKET

Create bucket: buffett-screener-data-{account-id}

Enable versioning

Create folders: /tickers-cache/ /dashboard/ /raw-financials/

Block all public access

STEP 6: SNS ALERT TOPIC

aws sns create-topic --name buffett-screener-alerts

aws sns subscribe --topic-arn {arn} --protocol email \

--notification-endpoint your@email.com

STEP 7: AMPLIFY ENVIRONMENT VARIABLES

In Amplify Console > App settings > Environment variables, add:

AWS_REGION: us-east-1 (or your region)

DYNAMODB_TABLE_WEEKLY_RUNS: WeeklyRuns

DYNAMODB_TABLE_STOCK_SCORES: StockScores

DYNAMODB_TABLE_ROLLING_SCORES: RollingScores

DYNAMODB_TABLE_RAW_FINANCIALS: RawFinancials

S3_BUCKET: buffett-screener-data-{account-id}

SNS_ALERT_ARN: {your-sns-arn}

VERIFICATION:

- Run `amplify status` — all resources show as Created

- Open DynamoDB console — confirm all 4 tables exist

- Run `aws secretsmanager list-secrets` — confirm 3 secrets exist

- Confirm Lambda execution role has all required permissions

PHASE 2: DATA PIPELINE LAMBDA — ALPHA VANTAGE + QUANT FILTER

Lambda function that fetches financial data and runs quantitative screening. Triggered by EventBridge weekly cron.

Prompt — Paste to Coding Agent:

Create two Amplify Lambda functions: dataFetch and quantFilter.

Add them with: amplify add function

Runtime: Python 3.11, Architecture: arm64 (Graviton2)

FILE: amplify/backend/function/dataFetch/src/index.py

This Lambda fetches financial metrics for a batch of tickers from Alpha Vantage.

It is invoked by the orchestrator Lambda, NOT directly by EventBridge.

def handler(event, context):

Receives: { 'tickers': ['AAPL', 'MSFT', ...], 'run_id': 'YYYY-WNN' }

Returns:  { 'metrics': [{ticker, all financial fields}, ...] }

HELPER: get_secret(secret_name) -> str

Use boto3 secretsmanager to retrieve the Alpha Vantage key at runtime.

Cache in Lambda global scope (persists across warm invocations).

HELPER: get_sp500_tickers() -> list

Check S3 at s3://{S3_BUCKET}/tickers-cache/sp500.json

If file is older than 7 days or missing, re-fetch from Wikipedia:

URL: https://en.wikipedia.org/wiki/List_of_S%26P_500_companies

Parse HTML table, extract tickers, save to S3, return list.

HELPER: get_ticker_group(all_tickers, run_id) -> list

Split S&P 500 into 10 groups of ~50 tickers each.

Determine group from week number: group = week_number % 10

Return the appropriate group for this week's run.

This ensures full universe coverage over 10 weeks.

HELPER: fetch_overview(ticker, api_key) -> dict

Alpha Vantage OVERVIEW endpoint.

Extract: Name, Sector, ROE, ProfitMargin, DebtToEquityRatio,

PERatio, EPS, 52WeekHigh, 52WeekLow, SharesOutstanding.

Return normalised float values (handle 'None' strings -> None).

HELPER: fetch_cash_flow(ticker, api_key) -> dict

Alpha Vantage CASH_FLOW endpoint.

Calculate 3-year FCF growth rate from annualReports.

FCF = operatingCashflow - capitalExpenditures

Return: { fcf_growth_3yr: float, fcf_values: [float, float, float] }

HELPER: fetch_income(ticker, api_key) -> dict

Alpha Vantage INCOME_STATEMENT endpoint.

Calculate: 5-year EPS growth rate, net margin (latest year).

Return: { eps_growth_5yr: float, net_margin: float }

HELPER: fetch_balance(ticker, api_key) -> dict

Alpha Vantage BALANCE_SHEET endpoint.

Calculate: current_ratio, debt_to_equity.

HELPER: fetch_all_metrics(ticker, api_key) -> dict

Calls all four fetch helpers, merges results.

Adds: earnings_yield = 1/pe_ratio, pct_from_52w_high.

On any API error: logs warning, returns partial dict with None values.

Returns complete flat dict for one ticker.

RATE LIMITING — CRITICAL:

Free tier: 25 calls/day, 5 calls/minute (4 calls per stock = max 6 stocks/day)

Premium ($50/mo): 75 calls/minute

Use: time.sleep(12) between each ticker on free tier (5 per min = 12s gap)

Use: time.sleep(1) between each ticker on premium tier

Detect tier from env var ALPHA_VANTAGE_TIER: 'free' | 'premium'

Log every API call: ticker, endpoint, response_time_ms, http_status

SAVE TO DYNAMODB:

After fetching all metrics for a ticker, write to RawFinancials table:

PK: ticker, SK: run_id

Use batch_writer for efficiency (max 25 items per batch).

SAVE TO S3:

Write complete metrics JSON to:

s3://{S3_BUCKET}/raw-financials/{run_id}/all_metrics.json

This serves as a backup and allows re-running quant filter without re-fetching.

----------------------------------------------------------------------

FILE: amplify/backend/function/quantFilter/src/index.py

This Lambda loads raw metrics and applies Buffett-style quantitative filters.

THRESHOLDS (define as constants):

MIN_ROE = 0.15

MIN_NET_MARGIN = 0.10

MAX_DEBT_TO_EQUITY = 0.75

MIN_FCF_GROWTH = 0.05

MIN_EPS_GROWTH = 0.08

MIN_CURRENT_RATIO = 1.2

MAX_PE_RATIO = 35

MAX_CANDIDATES = 50

def handler(event, context):

Receives: { 'run_id': 'YYYY-WNN', 's3_metrics_key': 'path/to/all_metrics.json' }

Returns:  { 'candidates': [{ticker, metrics, quant_score, flags_passed, flags_failed}] }

def score_stock(metrics) -> dict:

Check each threshold, award weighted points:

ROE >= 15%:           25 pts

Net margin >= 10%:    20 pts

D/E <= 0.75:          15 pts

FCF growth >= 5%:     15 pts

EPS growth >= 8%:     15 pts

Current ratio >= 1.2:  5 pts

PE <= 35:              5 pts

Return: { passes: bool, score: float (0-100), flags_passed: [], flags_failed: [] }

passes = True only if ALL 7 filters pass (no partial credit for PASS/FAIL)

def filter_candidates(all_metrics) -> list:

Run score_stock on each ticker.

Filter to only those where passes == True.

Sort by score descending.

Return top MAX_CANDIDATES.

Log: 'Quant filter: {total} tickers -> {passed} passed -> {returned} returned'

VERIFICATION:

amplify function invoke dataFetch --payload '{"tickers":["AAPL"],"run_id":"TEST"}'

Confirm metrics dict is returned and saved to DynamoDB.

amplify function invoke quantFilter --payload '{"run_id":"TEST", ...}'

Confirm filtering logic produces correct pass/fail results.

PHASE 3: NEWS COLLECTION LAMBDA

Lambda function that gathers recent news headlines for screened candidates.

Prompt — Paste to Coding Agent:

Create an Amplify Lambda function: newsFetch

amplify add function (name: newsFetch, runtime: Python 3.11, arch: arm64)

FILE: amplify/backend/function/newsFetch/src/index.py

This Lambda collects recent news for a list of candidate tickers.

It is invoked by the orchestrator, NOT directly by EventBridge.

def handler(event, context):

Receives: { 'candidates': [{ticker, company_name}, ...], 'run_id': str }

Returns:  { 'news': {ticker: news_summary_string, ...} }

HELPER: get_newsapi_key() -> str

Retrieve from Secrets Manager: /buffett-screener/news-api-key

Return None if secret not found (NewsAPI is optional).

HELPER: fetch_rss(ticker, company_name) -> list

Fetch from two free RSS sources (no API key needed):

Yahoo Finance RSS:

https://feeds.finance.yahoo.com/rss/2.0/headline

params: s={ticker}&region=US&lang=en-US

Google News RSS:

https://news.google.com/rss/search

params: q={company_name}+stock&hl=en-US&gl=US&ceid=US:en

Use feedparser library to parse.

Filter to articles from last 30 days only.

Return list of dicts: [{title, summary, published, source}]

Return empty list on any error (never crash the run).

HELPER: fetch_newsapi(ticker, company_name, api_key) -> list

Endpoint: https://newsapi.org/v2/everything

Query: '{company_name} OR {ticker} stock earnings'

pageSize: 5, sortBy: publishedAt

Return list: [{title, description, publishedAt, source.name}]

Skip entirely if api_key is None.

HELPER: build_summary(ticker, articles) -> str

Deduplicate articles by title similarity (skip if >70% overlap).

Format as plain text string, max 800 characters total:

'RECENT NEWS ({ticker}, last 30 days):'

'1. [YYYY-MM-DD] TITLE - BRIEF_SUMMARY'

... up to 8 headlines

Truncate each summary to 100 chars.

If no articles: return 'No recent news found for {ticker}.'

MAIN LOOP:

For each candidate:

1. fetch_rss(ticker, company_name)

2. fetch_newsapi(ticker, company_name, api_key) if key available

3. Combine and deduplicate

4. build_summary(ticker, combined_articles)

5. time.sleep(2) to avoid rate limits

Return dict: {ticker: summary_string}

TOKEN BUDGET — IMPORTANT:

Each summary feeds into a Claude Haiku call.

Hard limit: 800 chars per summary (~200 tokens).

Truncate aggressively. Headlines > body text.

REQUIREMENTS (requirements.txt for this function):

feedparser>=6.0.0

requests>=2.31.0

boto3>=1.34.0

VERIFICATION:

amplify function invoke newsFetch \

--payload '{"candidates":[{"ticker":"AAPL","company_name":"Apple Inc"}],"run_id":"TEST"}'

Confirm news summary is under 800 characters.

Confirm function completes under 30 seconds for 5 tickers.

PHASE 4: AI SCORING LAMBDA — CLAUDE HAIKU

Lambda function that scores candidates using Claude Haiku with the Buffett rubric. Returns structured JSON scores stored in DynamoDB.

Prompt — Paste to Coding Agent:

Create an Amplify Lambda function: aiScorer

amplify add function (name: aiScorer, runtime: Python 3.11, arch: arm64)

Increase timeout to 300 seconds (5 minutes) for batch scoring.

Increase memory to 512 MB.

FILE: amplify/backend/function/aiScorer/src/index.py

def handler(event, context):

Receives: {

'run_id': str,

'candidates': [{ticker, company_name, sector, ...all metrics}],

'news': {ticker: news_summary_string}

}

Returns: { 'scores': [{all score fields}, ...], 'total_cost_usd': float }

HELPER: get_anthropic_key() -> str

Retrieve from Secrets Manager: /buffett-screener/anthropic-api-key

Cache in Lambda global scope.

SYSTEM PROMPT CONSTANT (BUFFETT_SYSTEM_PROMPT):

'You are a disciplined value investing analyst trained in the philosophy

of Warren Buffett and Charlie Munger. Evaluate stocks that have passed

an initial quantitative screen. Return ONLY valid JSON, no other text.

PHILOSOPHY:

- Favor businesses with durable competitive advantages (moats)

- Prefer simple, understandable business models

- Distrust complexity, financial engineering, and hype

- Think in decades not quarters

- Skeptical of analyst consensus and media narratives

- Price is what you pay, value is what you get

SCORING RUBRIC (score each 1-10):

1. MOAT (score_moat):

Pricing power? High switching costs or network effects?

ROE consistently >15% for 5+ years?

Difficult for competitors to replicate?

2. FINANCIAL HEALTH (score_financial_health):

FCF consistently positive and growing?

Debt manageable (D/E < 0.5 preferred)?

Margins stable or expanding?

EPS growth consistent rather than lumpy?

3. MANAGEMENT QUALITY (score_management):

Buying back shares at sensible prices?

Capital allocation disciplined?

Any headlines suggesting integrity issues?

Meaningful insider ownership?

4. BUSINESS SIMPLICITY (score_simplicity):

Explainable in one sentence?

Straightforward revenue model?

Relatively immune to technological disruption?

5. MARGIN OF SAFETY (score_margin_of_safety):

P/E reasonable vs. sector averages?

Earnings yield attractive vs. 10-year Treasury (~4.5%)?

Meaningfully below 52-week high?

Price reflects pessimism rather than optimism?

REQUIRED OUTPUT FORMAT — return ONLY this JSON object:

{

"ticker": "XXXX",

"company_name": "Full Name",

"scores": {

"moat": 7,

"financial_health": 8,

"management": 6,

"simplicity": 9,

"margin_of_safety": 5

},

"composite_score": 7.0,

"one_line_thesis": "Under 120 characters",

"key_risks": ["risk1", "risk2"],

"red_flags": [],

"verdict": "INVESTIGATE",

"confidence": "HIGH"

}

composite_score = moat*0.30 + financial_health*0.25 + management*0.20

+ simplicity*0.15 + margin_of_safety*0.10

RULES:

- Never recommend buying or selling. Research only.

- Flag accounting irregularities in red_flags.

- If data insufficient: confidence = LOW.

- verdict: INVESTIGATE if composite>=7, MONITOR if 5-7, AVOID if <5.

- Reward consistency. Penalise debt and complexity.'

HELPER: build_user_message(metrics, news_summary) -> str

Build the per-stock prompt using this template:

'Evaluate for Buffett-style value investing:

COMPANY: {company_name} ({ticker})

SECTOR: {sector}

FINANCIAL METRICS:

- ROE (5yr avg): {roe_5yr_avg:.1%}

- Net Margin: {net_margin:.1%}

- Debt/Equity: {debt_to_equity:.2f}

- FCF Growth (3yr): {fcf_growth_3yr:.1%}

- EPS Growth (5yr): {eps_growth_5yr:.1%}

- Current Ratio: {current_ratio:.2f}

- P/E Ratio: {pe_ratio:.1f}

- Earnings Yield: {earnings_yield:.1%}

- % From 52-Week High: {pct_from_52w_high:.1%}

RECENT NEWS:

{news_summary}'

HELPER: score_stock(metrics, news_summary, api_key) -> dict

Call Anthropic API:

model: claude-haiku-4-5-20251001

max_tokens: 600

system: BUFFETT_SYSTEM_PROMPT

messages: [{role: user, content: build_user_message(...)}]

Parse JSON response.

On JSON parse error: retry once with explicit JSON instruction.

On second failure: return error dict with confidence: LOW, verdict: AVOID.

Track input_tokens and output_tokens for cost calculation.

HELPER: estimate_cost(input_tokens, output_tokens) -> float

Haiku pricing: $0.80 per 1M input tokens, $4.00 per 1M output tokens.

Return total cost in USD.

MAIN BATCH LOOP:

total_input_tokens = 0

total_output_tokens = 0

scores = []

For each candidate:

news = news_dict.get(ticker, 'No recent news.')

result = score_stock(metrics, news, api_key)

scores.append(result)

total_input_tokens += result.get('input_tokens', 0)

total_output_tokens += result.get('output_tokens', 0)

time.sleep(1)  -- respect API rate limits

Log: 'Scored {ticker} ({i}/{total}): {composite_score:.1f} [{verdict}]'

SAVE TO DYNAMODB:

Write each score to StockScores table (PK: run_id, SK: ticker).

Use batch_writer for efficiency.

Also add rank_this_week based on composite_score ordering.

RETURN:

{

'scores': sorted list by composite_score desc,

'total_input_tokens': int,

'total_output_tokens': int,

'total_cost_usd': float

}

REQUIREMENTS (requirements.txt):

anthropic>=0.25.0

boto3>=1.34.0

VERIFICATION:

amplify function invoke aiScorer --payload with mock metrics for 2 tickers.

Confirm valid JSON returned for each.

Confirm composite_score matches weighted formula.

Confirm DynamoDB StockScores table is updated.

Confirm estimated cost for 50 stocks is logged.

PHASE 5: REACT DASHBOARD — AMPLIFY HOSTING + APPSYNC

React frontend hosted on Amplify with AppSync GraphQL API connecting to DynamoDB.

Prompt — Paste to Coding Agent:

Set up the React frontend on Amplify Hosting with an AppSync GraphQL API.

STEP 1: ADD APPSYNC API

amplify add api

- GraphQL

- API name: buffettScreener

- Auth: API key (for public read) + IAM (for Lambda writes)

- Enable conflict detection: No (single writer pattern)

GraphQL schema (amplify/backend/api/buffettScreener/schema.graphql):

type WeeklyRun @model @auth(rules: [{allow: public, provider: apiKey}]) {

runId: ID! @primaryKey

runDate: String!

weekNumber: Int

stocksScreened: Int

candidatesScored: Int

status: String

totalCostUsd: Float

createdAt: String

}

type StockScore @model @auth(rules: [{allow: public, provider: apiKey}]) {

runId: ID! @primaryKey

ticker: String! @sortKey

companyName: String

sector: String

scoreMoat: Float

scoreFinancialHealth: Float

scoreManagement: Float

scoreSimplicity: Float

scoreMarginOfSafety: Float

compositeScore: Float

verdict: String

confidence: String

oneLineThesis: String

keyRisks: [String]

redFlags: [String]

rankThisWeek: Int

mcP10: Float

mcP90: Float

mcProbInvestigate: Float

mcConfidenceBand: String

}

type RollingScore @model @auth(rules: [{allow: public, provider: apiKey}]) {

ticker: ID! @primaryKey

companyName: String

sector: String

appearancesLast4Weeks: Int

avgCompositeScore: Float

investigateCount: Int

isInvestable: Boolean

latestThesis: String

latestVerdict: String

lastSeen: String

updatedAt: String

}

Run: amplify push to deploy the API.

Copy the generated GraphQL queries from src/graphql/ for use in components.

STEP 2: REACT APP SETUP

Install dependencies:

npm install aws-amplify @aws-amplify/ui-react recharts

Configure Amplify in src/main.jsx:

import { Amplify } from 'aws-amplify'

import awsconfig from './aws-exports'

Amplify.configure(awsconfig)

STEP 3: COMPONENTS TO BUILD

src/App.jsx

Three-tab layout: 'Investable' | 'This Week' | 'History'

Header with app title, last updated, and disclaimer.

Load data via AppSync GraphQL on mount.

Show loading spinner while fetching.

src/components/InvestableTable.jsx

Query RollingScores where isInvestable = true.

Columns: Rank, Ticker, Company, Appearances (x/4),

Avg Score, Weeks as INVESTIGATE, Latest Thesis.

Sort by avgCompositeScore descending.

Green highlight: appearances == 4.

Amber highlight: appearances == 3.

Badge: 'INVESTABLE' in green for qualifying stocks.

Expandable row showing keyRisks and redFlags on click.

src/components/WeeklyLeaderboard.jsx

Query StockScores for latest runId.

Columns: Rank, Ticker, Company, Sector, Score,

Moat, Financial, Mgmt, Simplicity, Safety,

Verdict, MC Confidence, Prob. Investigate.

Color code: INVESTIGATE=green, MONITOR=amber, AVOID=red.

MC confidence band pill: TIGHT=green, MODERATE=amber, WIDE=red.

Expandable row showing thesis, risks, red flags.

src/components/TrendChart.jsx

Query StockScores for last 4 runIds.

Line chart (Recharts) of top 10 stocks' scores across 4 weeks.

X-axis: week labels. Y-axis: composite score 0-10.

Toggle checkboxes to show/hide individual stocks.

src/components/ScoreCard.jsx

Radar chart (Recharts RadarChart) of 5 dimension scores.

Show: ticker, composite score, verdict badge, one-line thesis.

src/components/Header.jsx

App title, last updated, run cost, disclaimer text:

'Research only. Not financial advice.'

STYLING:

Color scheme matching Amplify/AWS aesthetic:

Primary green: #1A6B3C

Accent: #2E8B57

Background: #F0FFF4

Clean, data-dense, mobile responsive with CSS Grid.

STEP 4: AMPLIFY HOSTING

amplify add hosting

Choose: Managed hosting with Amplify Console

Choose: Continuous deployment

Connect to your GitHub repository.

Amplify will auto-deploy on every push to main branch.

amplify.yml (build config at project root):

version: 1

backend:

phases:

build:

commands:

- '# Execute Amplify CLI commands for backend'

- amplifyPush --simple

frontend:

phases:

preBuild:

commands:

- npm ci

build:

commands:

- npm run build

artifacts:

baseDirectory: build

files: ['**/*']

cache:

paths: ['node_modules/**/*']

CUSTOM DOMAIN (optional):

amplify add domain

Follow prompts to connect your domain via Route 53 or external DNS.

VERIFICATION:

amplify publish

Open the Amplify-provided URL.

Confirm all 3 tabs render with mock data.

Confirm AppSync queries return data from DynamoDB.

Test on mobile viewport.

PHASE 6: MONTE CARLO CONFIDENCE LAMBDA

Adds statistical confidence intervals using pure Python simulation. Zero extra API cost.

Prompt — Paste to Coding Agent:

Create an Amplify Lambda function: monteCarlo

amplify add function (name: monteCarlo, runtime: Python 3.11, arch: arm64)

Timeout: 120 seconds. Memory: 256 MB.

FILE: amplify/backend/function/monteCarlo/src/index.py

This Lambda adds probabilistic confidence to quant scores by simulating

uncertainty in financial metrics. Pure Python — zero external API calls.

def handler(event, context):

Receives: { 'candidates': [{ticker, ...all financial metrics}] }

Returns:  { 'results': {ticker: simulation_result_dict} }

UNCERTAINTY RANGES (define as constant dict):

UNCERTAINTY = {

'roe_5yr_avg':    0.15,   # std = 15% of actual value

'net_margin':     0.20,

'debt_to_equity': 0.10,

'fcf_growth_3yr': 0.25,   # growth rates most uncertain

'eps_growth_5yr': 0.25,

'current_ratio':  0.05,   # balance sheet most stable

'pe_ratio':       0.20,

}

THRESHOLDS (same as quantFilter Lambda, copy constants):

MIN_ROE, MIN_NET_MARGIN, MAX_DEBT_TO_EQUITY, etc.

def quant_score(metrics) -> float:

Inline copy of quantFilter scoring logic (0-100).

Used for each Monte Carlo run without invoking another Lambda.

def run_simulation(metrics, n_runs=500) -> dict:

scores = []

For i in range(n_runs):

sampled = {}

For each metric in UNCERTAINTY:

std = abs(actual_value) * UNCERTAINTY[metric]

sampled[metric] = random.gauss(actual_value, std)

Clip sampled values to reasonable bounds:

roe: clip to [-0.5, 1.0]

net_margin: clip to [-1.0, 1.0]

debt_to_equity: clip to [0.0, 10.0]

fcf_growth: clip to [-0.5, 2.0]

eps_growth: clip to [-0.5, 2.0]

current_ratio: clip to [0.1, 10.0]

pe_ratio: clip to [1.0, 100.0]

Replace original metrics with sampled values for other fields.

score = quant_score(sampled)

scores.append(score)

Calculate statistics:

sorted_scores = sorted(scores)

n = len(sorted_scores)

p10 = sorted_scores[int(n * 0.10)]

p25 = sorted_scores[int(n * 0.25)]

p75 = sorted_scores[int(n * 0.75)]

p90 = sorted_scores[int(n * 0.90)]

mean = sum(scores) / n

std_dev = (sum((x-mean)**2 for x in scores) / n) ** 0.5

prob_investigate = sum(1 for s in scores if s > 70) / n

Determine confidence band:

TIGHT if std_dev < 8

MODERATE if 8 <= std_dev < 15

WIDE if std_dev >= 15

Return:

{

'ticker': str,

'n_runs': n_runs,

'mean_score': mean,

'median_score': sorted_scores[n//2],

'std_dev': std_dev,

'p10': p10,

'p25': p25,

'p75': p75,

'p90': p90,

'prob_investigate': prob_investigate,

'confidence_band': band

}

MAIN HANDLER LOGIC:

results = {}

For each candidate in event['candidates']:

result = run_simulation(candidate['metrics'])

results[candidate['ticker']] = result

Log: '500 runs x {n} stocks completed in {elapsed:.1f}s'

Return: { 'results': results }

SAVE MC RESULTS TO DYNAMODB:

Update each StockScore record with MC fields:

mcP10, mcP90, mcProbInvestigate, mcConfidenceBand

Use update_item with UpdateExpression.

VERIFICATION:

amplify function invoke monteCarlo \

--payload with 5 mock candidates.

Confirm 500 runs complete in under 10 seconds.

Confirm p10 < median < p90 for all stocks.

Confirm confidence band logic is correct.

PHASE 7: ORCHESTRATOR LAMBDA, EVENTBRIDGE CRON & CLOUDWATCH ALERTS

Main weekly run Lambda triggered by EventBridge. Coordinates all other Lambdas and handles logging, alerting, and rolling score updates.

Prompt — Paste to Coding Agent:

Create the orchestrator Lambda and wire up EventBridge scheduling.

amplify add function (name: screenerOrchestrator, runtime: Python 3.11)

Timeout: 900 seconds (15 min max Lambda timeout). Memory: 512 MB.

FILE: amplify/backend/function/screenerOrchestrator/src/index.py

This is the main entry point invoked by EventBridge every Sunday at 6am UTC.

It invokes all other Lambdas in sequence using boto3 lambda client.

CONSTANTS:

FUNCTION_NAMES = {

'data_fetch':    'dataFetch-dev',

'quant_filter':  'quantFilter-dev',

'news_fetch':    'newsFetch-dev',

'ai_scorer':     'aiScorer-dev',

'monte_carlo':   'monteCarlo-dev',

}

HELPER: invoke_lambda(function_name, payload) -> dict

Use boto3 lambda client with InvocationType: RequestResponse.

Parse response Payload JSON.

On FunctionError: raise RuntimeError with error details.

Log invocation time.

HELPER: get_run_id() -> str

from datetime import datetime

now = datetime.utcnow()

week = now.isocalendar()[1]

return f'{now.year}-W{week:02d}'

HELPER: update_rolling_scores(run_id, scores) -> None

For each scored stock:

1. Get existing RollingScores record (or create new).

2. Update scoreHistory list — keep only last 4 weeks.

3. Recalculate: appearancesLast4Weeks, avgCompositeScore,

investigateCount from scoreHistory.

4. Set isInvestable = True if appearances >= 3 AND avgScore >= 7.0.

5. Update lastSeen, latestThesis, latestVerdict.

6. Write back to DynamoDB RollingScores.

For stocks NOT in current scores but in RollingScores:

Remove this week from their history (they dropped off the list).

Recalculate appearances. If appearances == 0, set isInvestable = False.

HELPER: send_alert(subject, message) -> None

Publish to SNS topic (SNS_ALERT_ARN env var).

Used for both failure alerts and weekly summary.

HELPER: export_dashboard_to_s3(run_id) -> None

Query DynamoDB for:

- Latest WeeklyRun record

- Top 20 StockScores for this run

- All RollingScores where isInvestable = True

- Last 4 WeeklyRun IDs + their top 10 stocks

Build dashboard JSON object.

Write to S3: s3://{S3_BUCKET}/dashboard/latest.json

Also write versioned copy: s3://{S3_BUCKET}/dashboard/{run_id}.json

MAIN HANDLER def handler(event, context):

run_id = get_run_id()

log(f'Starting weekly screen: {run_id}')

# Create run record

write WeeklyRuns: {runId: run_id, status: 'RUNNING', createdAt: now}

try:

# Step 1: Fetch financial data

log('Step 1/5: Fetching financial data...')

fetch_result = invoke_lambda('dataFetch', {

'run_id': run_id

# dataFetch internally determines which ticker group to process

})

metrics = fetch_result['metrics']

log(f'Fetched {len(metrics)} stocks')

# Step 2: Quantitative filter

log('Step 2/5: Running quantitative filter...')

filter_result = invoke_lambda('quantFilter', {

'run_id': run_id,

's3_metrics_key': fetch_result['s3_key']

})

candidates = filter_result['candidates']

log(f'Quant filter: {len(metrics)} -> {len(candidates)} candidates')

# Step 3: News collection

log('Step 3/5: Collecting news...')

news_result = invoke_lambda('newsFetch', {

'run_id': run_id,

'candidates': [{'ticker': c['ticker'], 'company_name': c['company_name']}

for c in candidates]

})

news = news_result['news']

# Step 4: AI scoring

log('Step 4/5: AI scoring with Claude Haiku...')

score_result = invoke_lambda('aiScorer', {

'run_id': run_id,

'candidates': candidates,

'news': news

})

scores = score_result['scores']

ai_cost = score_result['total_cost_usd']

log(f'AI scoring complete. Cost: ${ai_cost:.4f}')

# Step 5: Monte Carlo confidence

log('Step 5/5: Running Monte Carlo simulation...')

mc_result = invoke_lambda('monteCarlo', {

'candidates': candidates

})

# Update rolling scores

update_rolling_scores(run_id, scores)

# Export dashboard

export_dashboard_to_s3(run_id)

# Mark run complete

update WeeklyRuns: {status: 'COMPLETE', totalCostUsd: ai_cost,

stocksScreened: len(metrics),

candidatesScored: len(candidates)}

# Print ASCII summary

print top 10 stocks in formatted table

print investable stocks

print f'Total run cost: ${ai_cost:.4f}'

# Send weekly summary email

send_alert('Weekly Screen Complete', summary_text)

except Exception as e:

log_error(f'Run {run_id} FAILED: {str(e)}', exc_info=True)

update WeeklyRuns: {status: 'FAILED', errorMessage: str(e)}

send_alert('ALERT: Weekly Screen Failed', str(e))

raise

EVENTBRIDGE SCHEDULER:

Create via AWS Console or CLI:

aws events put-rule \

--name buffett-screener-weekly \

--schedule-expression 'cron(0 6 ? * SUN *)' \

--state ENABLED

aws events put-targets \

--rule buffett-screener-weekly \

--targets Id=1,Arn={screenerOrchestrator Lambda ARN}

Grant EventBridge permission to invoke Lambda:

aws lambda add-permission \

--function-name screenerOrchestrator-dev \

--statement-id EventBridgeInvoke \

--action lambda:InvokeFunction \

--principal events.amazonaws.com \

--source-arn {EventBridge rule ARN}

CLOUDWATCH DASHBOARD:

Create a CloudWatch dashboard 'BuffettScreener' with widgets:

- Lambda invocation count (all 5 functions)

- Lambda error count (alert if > 0)

- Lambda duration (p50, p95)

- DynamoDB read/write capacity consumed

- Custom metric: weekly AI cost (published from orchestrator)

CLOUDWATCH ALARM:

Create alarm: if screenerOrchestrator errors > 0 in any 1-hour period,

trigger SNS alert to your email.

DRY RUN SUPPORT:

If event contains 'dry_run': true,

skip aiScorer and monteCarlo invocations.

Log: 'DRY RUN: skipping AI scoring (estimated cost: ${estimate})'

Useful for testing the data pipeline without incurring AI costs.

MANUAL TRIGGER:

To trigger manually:

aws lambda invoke \

--function-name screenerOrchestrator-dev \

--payload '{"manual": true}' \

--cli-binary-format raw-in-base64-out \

response.json

VERIFICATION CHECKLIST:

- Trigger dry run: confirm all Lambdas invoked except aiScorer

- Check DynamoDB WeeklyRuns — new record with status COMPLETE

- Check S3 dashboard/latest.json is written

- Check CloudWatch logs for all 5 Lambda functions

- Trigger real run with 2 test tickers — confirm DynamoDB StockScores updated

- Verify SNS email received on run completion

- Verify EventBridge rule shows in AWS Console

- Confirm full end-to-end cost under $0.50 for 50 stocks

# Cost Reference & Operating Guide

## Monthly AWS Cost Breakdown

| Component | Free Tier | Paid Estimate | Notes |
| --- | --- | --- | --- |
| Amplify Hosting | $0 (free tier) | ~$1-2 | 1,000 build min free |
| Lambda (all 5 fns) | $0 (free tier) | ~$0.00 | 1M requests free/mo |
| DynamoDB | $0 (free tier) | ~$0.01 | 25 GB + 200M reqs free |
| EventBridge | $0 | $0 | Scheduler is free |
| S3 | $0 (free tier) | ~$0.02 | 5 GB free |
| Secrets Manager | ~$0.40/secret | ~$1.20 | 3 secrets × $0.40 |
| CloudWatch | $0 (free tier) | ~$0.50 | 5 GB logs free |
| SNS Alerts | $0 | $0 | 1,000 emails free |
| Claude Haiku AI | N/A | ~$1.00/mo | 4 runs × 50 stocks |
| Alpha Vantage | $0 (free) | $50/mo premium | Free rotates groups |
| TOTAL | $0–2/month | ~$55/month | With premium data feed |

## Key Advantages Over GitHub Pages Version

- Auto CI/CD: push to GitHub, Amplify builds and deploys automatically

- Custom domain with free SSL in minutes via Amplify Console

- Branch previews: every pull request gets its own preview URL

- Built-in CloudWatch monitoring and alerting

- AppSync real-time subscriptions (add live updates later for free)

- Cognito auth ready to add if you share with a team

- All infrastructure in one AWS account, no GitHub dependency

- DynamoDB scales to millions of records if you extend the app

## Environment Variables Reference

- AWS_REGION — your deployment region (e.g. us-east-1)

- S3_BUCKET — buffett-screener-data-{your-account-id}

- SNS_ALERT_ARN — ARN of the buffett-screener-alerts topic

- ALPHA_VANTAGE_TIER — 'free' or 'premium' (controls rate limiting)

- All API keys stored in Secrets Manager, NOT environment variables

## Disclaimer

This application is for research and educational purposes only. It does not

constitute financial advice. Past screening results do not guarantee future

investment performance. Always conduct your own due diligence before making

any investment decisions. The creators of this tool are not registered

investment advisors.

End of Specification — 7 Phases on AWS Amplify